OJT Weekly Report and DTR Monitoring System

Module Plan, Network Infrastructure Plan, and Test Plan

| Item | Value |
| --- | --- |
| Revision | Rev 1 |
| Date | 2026-10-21 |
| Course | SOFTDEV |
| Contents | 1 Modules and Features (DL-01 Module plan) 2 Network Infrastructure (DL-02 Network infrastructure plan) 3 Test Plan (DL-05 Test plan) |

This file contains only the three S0 plans. The full document set, with the requirements and the 98 test cases, is the Google Doc "OJT-DTR - System Documents - Rev 1".

## Revision history

| Rev | Date | Change |
| --- | --- | --- |
| 1 | 2026-10-21 | First issue: module plan, network infrastructure plan, test plan. |

# 1. Modules and Features

## 1.1 Module map

Figure 1. Modules for each role and platform

## 1.2 Module list

| Code | Module | Main features | OJT | Facilitator | Admin | Offline |
| --- | --- | --- | --- | --- | --- | --- |
| AUTH | Login and session | Login, routes for each role, token refresh, offline open, logout | Yes | Yes | Yes | Yes, after first login |
| PROF | Profile | Own profile, host company, facilitator, required hours | Yes | Yes | - | Yes |
| DTR | Daily time record | Time-in, time-out, location stamp, optional selfie, hours, history | Records | Reviews | Views | Yes |
| COR | Correction request | Request to add or change a punch. Approve or reject. | Requests | Decides | Audits | Queued |
| RPT | Weekly report | Draft, attach photos, submit, approve, return with remarks | Writes | Reviews | Views | Draft yes, submit queued |
| MON | Progress monitoring | Logged, approved, and remaining hours. Late reports. | Own | Assigned OJTs | All | Cached |
| NOTI | Notifications | Local reminders, push notifications, notification list | Yes | Yes | - | Reminders yes |
| EXP | Export | DTR and report PDF (mobile), CSV summaries (web) | Own | - | All | PDF yes |
| ADM | Administration | Users, host companies, batches, assignments, company settings | - | - | Yes | No |
| AUD | Audit log | Record of approvals, corrections, user and assignment changes | - | - | Yes | N/A |
| SYNC | Offline sync | Local database, outbox, sync push and pull, sync issues screen, network status | Yes | Yes | - | Core offline function |

## 1.3 Main flows

Time-in without network

- The OJT taps "Time in". The app makes sure that no work session is open.

- The app saves the punch in SQLite with status "pending" and adds an operation to the outbox.

- The app shows the confirmation at once.

- When the network is available, the sync engine sends the outbox to the server (sync_push).

- The server applies each operation one time only. The app sets the punch to "synced".

Weekly report cycle

- The OJT writes the report (offline is permitted). The app shows the hours of the week from the DTR.

- The OJT submits the report. The facilitator gets it at the next sync and a push notification.

- The facilitator approves the report, or returns it with remarks.

- An approval also approves the DTR entries of that week. The server writes an audit entry.

- The OJT gets the decision. A returned report can be changed and submitted again.

Correction request

- The OJT sends a request with a reason to add or change a punch.

- The facilitator approves or rejects it with a remark.

- An approval makes a new punch that refers to the original punch. The hours change.

## 1.4 Capacitor plugins

| Plugin | Use |
| --- | --- |
| @capacitor-community/sqlite | Local database and outbox (offline functions) |
| @capacitor/network | Network status, start of sync when the network returns |
| @capacitor/app | Sync when the app opens again |
| @capacitor/geolocation | Location stamp on each punch |
| @capacitor/camera | Selfie on punch (optional), report photos |
| @capacitor/local-notifications | Time-out and report reminders (offline) |
| @capacitor/push-notifications | Approval and return messages |
| @capacitor/filesystem + @capacitor/share | Save and share PDF exports |
| Secure storage plugin | Safe storage of session tokens |

# 2. Network Infrastructure

The system uses cloud services on free tiers only. The backend is one Supabase project for development and one for production.

## 2.1 Production topology

Figure 2. Production topology

## 2.2 Environments

| Environment | Purpose | Backend | Clients |
| --- | --- | --- | --- |
| Dev | Development and tests | Supabase project ojt-dtr-dev | Browser, debug APK, emulator |
| Prod | Demonstration and user acceptance test | Supabase project ojt-dtr-prod | Release APK, admin web URL |
| Local (optional) | Clean tests and rebuild drill | Supabase CLI + Docker on a laptop | Browser, emulator |

## 2.3 Components

| Component | Function | Service |
| --- | --- | --- |
| Admin web app | Static files of the Angular web build | Netlify, Vercel, or Firebase Hosting |
| Auth | Login, sessions, token refresh | Supabase Auth |
| Data API | Table access and RPC calls (sync_push, sync_pull, heartbeat) | Supabase Data API |
| Database | PostgreSQL with RLS, functions, triggers | Supabase PostgreSQL |
| Storage | Photos and attachments (private buckets) | Supabase Storage |
| Edge Functions | Push messages, admin account actions, CSV export | Supabase Edge Functions |
| Push service | Push messages to phones | Firebase Cloud Messaging |
| Keep-alive and backups | Daily heartbeat calls, weekly backup | GitHub Actions, external cron service |

## 2.4 Network flows

| # | From | To | Protocol and port | Purpose |
| --- | --- | --- | --- | --- |
| F1 | Mobile app | Supabase gateway | HTTPS 443 | Login, sync, photo upload |
| F2 | Admin browser | Static host | HTTPS 443 | Load the admin web app |
| F3 | Admin browser | Supabase gateway | HTTPS 443 | Admin data, Edge Functions |
| F4 | Edge Functions | FCM | HTTPS 443 | Send push messages |
| F5 | FCM | Mobile device | OS push channel | Deliver push messages |
| F6 | GitHub Actions, cron service | Supabase gateway | HTTPS 443 | Heartbeat (keep-alive) |
| F7 | GitHub Actions | Supabase session pooler | PostgreSQL/TLS 5432 | Weekly backup |
| F8 | Developer laptop | Supabase | HTTPS 443, 5432 | Migrations and deploys |

## 2.5 Security controls

| Control | Implementation |
| --- | --- |
| Encryption in transit | HTTPS (TLS 1.2 or later) for all traffic |
| Authentication | Supabase Auth. Token life 15 minutes. Refresh token rotation. Public sign-up off. |
| Authorization | RLS rules on each table. OJT sees own data. Facilitator sees assigned OJTs only. |
| Login attempts | Supabase Auth sign-in rate limit |
| Secrets | Service role key and other secrets only in Edge Function secrets and GitHub secrets. Never in the apps. |
| Backups | Weekly encrypted own backup |

## 2.6 Free plan limits and protection

| Limit | Value | Control |
| --- | --- | --- |
| Pause for low activity | After 7 days | Three protection layers (below) |
| Automatic backups | Not included | Weekly encrypted own backup |
| Database | 500 MB | Enough for one term. Weekly size check. |
| File storage / egress | 1 GB / 5 GB | Photos 500 KB or less, thumbnails, selfie off by default |
| Active projects | 2 | dev and prod only |

| Layer | Measures |
| --- | --- |
| 1. Prevention | Daily heartbeat from GitHub Actions and from a cron service. Developer opens the apps two times each week. Supabase warning email goes to a read inbox. |
| 2. Tolerance | Apps keep working offline. "Server not reachable" message. No forced sign-out. No data loss. |
| 3. Recovery | Resume a paused project in 30 minutes or less. Rebuild from git and the newest backup in 2 hours or less. Phones send their last 30 days of records again. |

## 2.7 Development network

Phones, the emulator, and the laptop connect to the dev project over HTTPS. A LAN connection between the phone and the laptop is not necessary.

# 3. Test Plan

## 3.1 Approach: bottom-up

The team tests the lowest layers first, then adds one layer at a time up to the full system.

- The highest risk is in the low layers: the local database, the outbox, and the sync engine.

- All mobile modules depend on the sync engine and the DTR module. Faults there must be found early.

- The test order agrees with the build order. A UI prototype walkthrough in stage S0 covers the early UI check.

| Layer | Contents | Test level |
| --- | --- | --- |
| 0 | Utilities: hours calculation, validation, IDs | Unit |
| 1 | Data access: PostgreSQL tables and RLS; SQLite adapter | Unit, component integration |
| 2 | Services: database functions, outbox, sync engine, repositories | Unit, component integration |
| 3 | Interfaces: Data API, RPC, Edge Functions, route guards | Component integration |
| 4 | UI pages for each feature | Component, subsystem integration |
| 5 | Full system on devices, web, and cloud | System, acceptance |

## 3.2 Test levels

| Level | Purpose | Tools |
| --- | --- | --- |
| L1 Unit (U) | Each function is correct alone | Vitest, Angular test runner |
| L2 Component integration (CI) | Units work together. RLS and functions obey the access rules. | Vitest + supabase-js, SQLite test adapter |
| L3 Subsystem integration (SI) | App and backend work together on a real device and network | Android phone and emulator, fault injector |
| L4 System (ST) | Full system meets functional and quality requirements | Playwright, devices, load test, security advisor, accessibility tools |
| L5 Acceptance (UAT) | Real users can do their work | User scripts, SUS form |

## 3.3 Network conditions for offline tests

| Code | Condition |
| --- | --- |
| N1 | Online, stable |
| N2 | Offline (airplane mode) |
| N3 | Offline to online during work |
| N4 | Online to offline during a sync |
| N5 | Slow network |
| N6 | Network up, backend down or paused |
| N7 | Session expired while offline |

## 3.4 Stage gates

| Stage | Dates | Main tests | Exit criteria |
| --- | --- | --- | --- |
| S0 Plan and design | Oct 21 to 27 | Requirement review, design review, UI walkthrough | Reviews closed. Test plan accepted. |
| S1 Foundation | Oct 28 to Nov 3 | Auth, RLS access, local database, plugin smoke test | Login works for each role. Keep-alive and backups active. |
| S2 Offline core | Nov 4 to 10 | DTR, sync, network fault, app stop, backend down | Zero data loss. No forced sign-out. |
| S3 Reports and admin | Nov 11 to 17 | Report and correction cycles on two devices, admin functions | Access rules pass 100%. |
| S4 Completion and quality | Nov 18 to 24 | All system tests, ISO/IEC 25010 tests, pause and rebuild drills | Each quality target measured. |
| S5 Release | Nov 25 to 28 | Full regression, user acceptance, production smoke test | All "Must" functions pass. Zero open S1 and S2 defects. |

Each gate also needs: all planned tests run, zero lint errors, regression suites pass, and a stage test report.

## 3.5 Defect severity

| Severity | Meaning |
| --- | --- |
| S1 Critical | Data loss, security breach, or crash in a core flow. No workaround. |
| S2 Major | A "Must" requirement fails. Workaround is difficult. |
| S3 Minor | A function fails. An easy workaround exists. |
| S4 Trivial | Text, layout, or color problem |